PROJECT PRESENTATION 3

AGILE TEAM CHARTER: Community Service Platform Project

| Sethu Mdluli | 230830811 |
| --- | --- |
| Lithabile Lalela | 221340963 |
| Matuma Malapile | 222904267 |
| Siyalezo Mbuyisa | 221789812 |
| Bongikazi Mnyamana | 222718404 |
| Phelo Mguca | 230707726 |

### Team Purpose

Objective:

Our team aims to design, develop, and deliver a community service platform that connects residents with local service providers. The platform will simplify the discover service discovery, improve communication between community members, and support the local economy by giving service providers online visibility ery of s service discovery, improve communication between community members, and support the local economy by giving service providers online visibility services, improve communication between community members, and support the local economy by giving service providers visibility online.

Vision Statement:

To build a trusted, user-friendly digital platform that empowers communities by bridging the gap between residents who need services and local providers who offer them, fostering connection, convenience, and community growth.

### Team Roles And Responsibilities

| Name | Role | Responsibilities |
| --- | --- | --- |
| Sethu | Product Owner | Ensure the final system meets the users’ needs and stakeholder expectations |
| Malapile | Developer | Build and implement system features collaboratively with Siya and the team |
| Siya | Developer | Build and implement system features collaboratively with Malapile and the team |
| Phelo | Tester | Test the system, provide feedback, and report bugs to improve quality |
| Lithabile | Analyst | Analyses user needs, defines system requirements, and user stories |
| Bongikazi | Agile Lead | Facilitates Agile meetings, encourages teamwork and communication |

### Team Values and Principles

Core Values:

- Collaboration – We work together, share knowledge, and support each other's progress.

- Respect – We value every team member's contribution and listen actively.

- Transparency – We are open about progress, challenges, and blockers.

- Accountability – We take ownership of our tasks and deliver on commitments.

- Continuous Improvement – We reflect regularly and look for ways to work better.

Agile Principles We Follow:

- Deliver working software incrementally through short, focused sprints.

- Welcome changing requirements, even late in development.

- Business stakeholders and developers collaborate daily throughout the project.

- Build projects around motivated individuals; give them the environment and trust they need.

- Reflect at regular intervals on how to become more effective and adjust behaviour accordingly.

- Simplicity maximising the amount of work not done is essential.

### Communication Plan

Communication Methods:

- WhatsApp Group Chat for quick updates, sharing links, and informal communication.

- In-person or Video Meetings (Teams) for sprint planning, reviews, and retrospectives.

- Task Board (Trello) To track task status: Backlog, In Progress, Completed.

Meeting Frequency:

- Daily Standup (5-10 min): Each member shares what they completed, what they plan to do, and any blockers.

- Weekly Sprint Review (30 min): Review completed work and demo progress to the team.

- Sprint Retrospective (30 min): Discuss what went well, what can improve, and action items.

Communication Norms:

- Respond to messages within 24 hours on weekdays.

- Notify the team in advance if you cannot attend a meeting.

- Keep the task board updated at the end of each working day.

### Goals And Milestones

SMART PROJECT GOAL:

| Goal | Details |
| --- | --- |
| Specific | Develop a fully functional community service platform connecting residents with local service providers |
| Measurable | Complete all 28 backlog tasks; achieve 95% test pass rate; collect user feedback ratings |
| Achievable | Tasks are distributed among 5 team members with clearly defined roles and responsibilities |
| Relevant | The platform addresses a real community need identified through direct survey and research |
| Time | All milestones completed within 14 weeks, with the final presentation delivered at the end of the project |

Project Milestone:

| Milestone | Key tasks | Target |
| --- | --- | --- |
| Research & Discovery | Identify community, define problem, conduct survey, analyse results | Week1-2 |
| Ideation & Planning | Define business idea, value proposition, target users, and research platforms | Week3-4 |
| System Design | Plan features, create requirements, user stories, and system structure | Week5-6 |
| UI/UX Design | Wireframes, website layout, colour scheme | Week7-8 |
| Development | Login/registration, profiles, search, categories, contact, location, ratings | Week9-12 |
| Testing & Launch | Full system testing, bug fixes, UX improvements, final review, presentation | Week13-14 |

### Team Agreement

By working under this charter, all team members agree to:

- Attend all scheduled meetings or notify the team in advance of any absence.

- Complete assigned tasks by the agreed sprint deadline.

- Communicate openly and honestly about progress and any difficulties faced.

- Treat all team members with respect and professionalism.

- Contribute equally to the success of the project.